	BID PROPOSAL



	BIDDER
Company name: Example Builders Inc.
Address: 500 Example Parkway, Sampletown
Phone / email: [Phone or email]
Contractor license no.: [License no., if required where you work]
	BID DETAILS
Bid no.: B-2611
Bid date: Nov 12, 2026
Valid until: Jan 11, 2027
Estimator: [Estimator name]


SUBMITTED TO
	Owner
	Example Properties LLC
	Attention
	[Owner's representative]

	Address
	1 Sample Center, Sampletown


PROJECT AND BID PACKAGE
	Project
	Example Office Building, second-floor tenant improvement

	Project address
	800 Sample Boulevard, Sampletown

	Bid package
	BP-03, interior construction and finishes

	Drawings and specifications
	Set dated Oct 2, 2026

	Addenda acknowledged
	Addendum 1 (Oct 16, 2026) and Addendum 2 (Oct 28, 2026)


FRAMING, DRYWALL AND CEILINGS
	Description
	Qty
	Unit
	Unit price
	Amount

	Metal stud partitions, 3-5/8 in., to deck
	410
	lin ft
	38.00
	15,580.00

	Gypsum board, 5/8 in., both sides, taped and finished
	7,200
	sq ft
	3.10
	22,320.00

	Suspended acoustical ceiling, 2 x 2 ft
	6,800
	sq ft
	4.25
	28,900.00

	
	
	
	
	

	Framing, drywall and ceilings subtotal
	66,800.00


DOORS AND FINISHES
	Description
	Qty
	Unit
	Unit price
	Amount

	Solid-core wood doors in hollow metal frames
	14
	each
	1,150.00
	16,100.00

	Carpet tile, installed
	5,200
	sq ft
	4.60
	23,920.00

	Luxury vinyl tile, installed
	1,600
	sq ft
	6.40
	10,240.00

	Paint, walls, 2 coats
	14,400
	sq ft
	0.85
	12,240.00

	
	
	
	
	

	Doors and finishes subtotal
	62,500.00


GENERAL CONDITIONS
	Description
	Qty
	Unit
	Unit price
	Amount

	Project supervision
	8
	week
	2,400.00
	19,200.00

	Dumpsters and final cleaning
	6
	haul
	650.00
	3,900.00

	
	
	
	
	

	General conditions subtotal
	23,100.00


ALLOWANCES
	Description
	Qty
	Unit
	Unit price
	Amount

	Allowance: door hardware
	14
	set
	420.00
	5,880.00

	Allowance: room and wayfinding signs
	1
	allowance
	3,500.00
	3,500.00

	
	
	
	
	

	Allowances subtotal
	9,380.00


ALTERNATES (NOT INCLUDED IN THE BASE BID)
	Description
	Qty
	Unit
	Unit price
	Amount

	Add alternate 1: porcelain tile in the break room instead of luxury vinyl tile
	420
	sq ft
	9.50
	3,990.00

	Add alternate 2: sound insulation in office partitions
	3,100
	sq ft
	1.20
	3,720.00

	Deduct alternate 1: carpet tile instead of luxury vinyl tile in corridors
	600
	sq ft
	-1.80
	-1,080.00

	
	
	
	
	



	Subtotal
	161,780.00

	Overhead and profit (10%)
	16,178.00

	Sales tax, if applicable (0%)
	0.00

	Base bid total
	177,958.00


ALTERNATES
1. Alternate prices include overhead and profit. They are not part of the base bid total.
1. An alternate is added to or deducted from the base bid total only if the owner accepts it in writing.
ALLOWANCES
1. Allowance amounts are included in the base bid; the final cost of each allowance item is adjusted up or down against the amount shown.
1. Door hardware: 14 sets at 420.00 per set, owner to select.
EXCLUSIONS
1. Furniture, fixtures and equipment
1. Data, phone and security cabling
1. Fire sprinkler and fire alarm changes
1. Building permit fees (by the owner)
SCHEDULE AND QUALIFICATIONS
1. 8 weeks from notice to proceed
1. Work during normal business hours, Monday to Friday

	
	
	

	Authorized signature (bidder)
	
	Print name and title

	
	
	

	Date
	
	


This bid is based on the drawings, specifications and addenda listed above and is valid until the date shown.
