INTERIOR DEMOLITION ESTIMATE

| CONTRACTOR Business name: Example Demolition & Excavation Address: 600 Example Industrial Road, Sampletown Phone / email: [Phone or email] License no.: [License no., if applicable] | ESTIMATE DETAILS Estimate no.: ID-2026-031 Date: 14 Oct 2026 Valid until: 13 Nov 2026 Prepared by: [Estimator name] |
| --- | --- |

CLIENT AND SITE

| Client name | Example Cafe Co. | Contact | [Name, phone or email] |
| --- | --- | --- | --- |
| Site address | Unit 4, 55 Example High Street, Sampletown |  |  |
| Building type | Ground-floor commercial unit | Year built | 1974 |

SCOPE

| Areas affected | Front of house and kitchen, about 950 sq ft |  |  |
| --- | --- | --- | --- |
| Areas kept | Restrooms, storefront and HVAC equipment |  |  |
| Access and hours | Rear service door; weekdays only |  |  |

PROTECTION AND PREPARATION

| Description | Qty | Unit | Unit price | Amount |
| --- | --- | --- | --- | --- |
| Floor protection in retained areas | 400 | sq ft | 0.85 | 340.00 |
| Dust barriers with zip doors | 3 | ea | 145.00 | 435.00 |
| Make safe: isolate circuits in strip-out area (licensed electrician) | 1 | lot | 520.00 | 520.00 |
| Protection subtotal |  |  |  | 1,295.00 |

FRONT-OF-HOUSE STRIP-OUT

| Description | Qty | Unit | Unit price | Amount |
| --- | --- | --- | --- | --- |
| Remove suspended ceiling grid and tiles | 620 | sq ft | 1.10 | 682.00 |
| Remove vinyl plank flooring and adhesive | 620 | sq ft | 1.45 | 899.00 |
| Remove non-structural partition wall | 24 | lin ft | 38.00 | 912.00 |
| Remove service counter and wall shelving | 1 | lot | 450.00 | 450.00 |
| Front-of-house subtotal |  |  |  | 2,943.00 |

KITCHEN STRIP-OUT

| Description | Qty | Unit | Unit price | Amount |
| --- | --- | --- | --- | --- |
| Disconnect and remove sinks (plumber caps lines) | 2 | ea | 210.00 | 420.00 |
| Remove wall tile | 180 | sq ft | 2.40 | 432.00 |
| Remove floor tile and setting bed | 330 | sq ft | 3.10 | 1,023.00 |
| Kitchen subtotal |  |  |  | 1,875.00 |

DEBRIS REMOVAL AND CLEANUP

| Description | Qty | Unit | Unit price | Amount |
| --- | --- | --- | --- | --- |
| 20 cu yd dumpster, disposal fees included | 2 | ea | 640.00 | 1,280.00 |
| HEPA vacuum and broom-clean on completion | 1 | lot | 380.00 | 380.00 |
| Debris and cleanup subtotal |  |  |  | 1,660.00 |

| Subtotal | 7,773.00 |
| --- | --- |
| Contingency (10%) | 777.30 |
| Sales tax, if applicable (0%) | 0.00 |
| Estimated total | 8,550.30 |
| Proposed deposit (10%) | 855.03 |

INCLUDED

- Removal and disposal of the items listed

- Protection of retained areas and dust barriers

- Broom-clean condition on completion

NOT INCLUDED

- Hazardous-material testing or abatement (asbestos, lead, mold)

- Structural work, shoring or removal of load-bearing walls

- Rebuilding or finishing work after the strip-out

- Repairs to services found damaged behind finishes

ASSUMPTIONS

- The building owner has approved the work and any permits needed are in place before work starts

- Work happens during the hours listed; out-of-hours work is priced separately

| Accepted by (client signature) |  | Print name and title |
| --- | --- | --- |
| Date |  | Contractor signature |

Prices are valid until the date shown above. Quantities are based on the site visit and may change if concealed conditions are found.