	DEMOLITION ESTIMATE



	CONTRACTOR
Business name: Example Demolition & Excavation
Address: 600 Example Industrial Road, Sampletown
Phone / email: [Phone or email]
License no.: [License no., if applicable]
	ESTIMATE DETAILS
Estimate no.: DM-2026-112
Date: 8 Oct 2026
Valid until: 7 Nov 2026
Prepared by: [Estimator name]


CLIENT AND SITE
	Client name
	Sample Properties LLC
	Contact
	[Name, phone or email]

	Site address
	310 Sample Road, Sampletown

	Parcel / lot no.
	[Parcel no.]


STRUCTURE
	Structure type
	Detached house, wood frame
	Footprint
	1,200 sq ft

	Stories
	1 plus crawl space
	Year built
	1958

	Foundation
	Concrete block on footings


BEFORE DEMOLITION
	Hazardous-materials survey
	Completed 2 Oct 2026, report [Report no.]

	Utility disconnects
	Electric and gas: owner to arrange with utilities; water and sewer: capped by contractor

	Demolition permit
	Contractor to apply


PRE-DEMOLITION AND PERMITS
	Description
	Qty
	Unit
	Unit price
	Amount

	Demolition permit application (permit fee passed through at cost)
	1
	lot
	450.00
	450.00

	Cap water and sewer lines
	1
	lot
	850.00
	850.00

	Erosion control and temporary site fencing
	240
	lin ft
	3.25
	780.00

	
	
	
	
	

	Pre-demolition subtotal
	2,080.00


DEMOLITION LABOR AND EQUIPMENT
	Description
	Qty
	Unit
	Unit price
	Amount

	Excavator with operator
	3
	day
	1,650.00
	4,950.00

	Labor crew of 3
	3
	day
	1,140.00
	3,420.00

	Break out and remove foundation and footings
	1
	lot
	2,200.00
	2,200.00

	Dust control (water supply and hoses)
	3
	day
	180.00
	540.00

	
	
	
	
	

	Demolition subtotal
	11,110.00


HAULING AND DISPOSAL
	Description
	Qty
	Unit
	Unit price
	Amount

	Mixed debris haul, 30 cu yd roll-off
	6
	load
	525.00
	3,150.00

	Disposal fee, mixed construction debris
	42
	ton
	68.00
	2,856.00

	Concrete and block to recycler
	18
	ton
	32.00
	576.00

	
	
	
	
	

	Hauling and disposal subtotal
	6,582.00


SITE RESTORATION
	Description
	Qty
	Unit
	Unit price
	Amount

	Backfill crawl space and foundation area
	95
	cu yd
	28.00
	2,660.00

	Rough grade the lot
	1
	lot
	1,350.00
	1,350.00

	Seed and straw disturbed area
	1,500
	sq ft
	0.18
	270.00

	
	
	
	
	

	Restoration subtotal
	4,280.00



	Subtotal
	24,052.00

	Contingency (5%)
	1,202.60

	Sales tax, if applicable (0%)
	0.00

	Estimated total
	25,254.60

	Proposed deposit (10%)
	2,525.46


INCLUDED
1. Demolition and removal of the structure and its foundation
1. Hauling, disposal and recycling as listed
1. Backfill, rough grading and seeding of disturbed areas
NOT INCLUDED
1. Asbestos, lead or other hazardous-material abatement (quoted separately if the survey calls for it)
1. Utility company disconnection fees
1. Tree, driveway or sidewalk removal
ASSUMPTIONS
1. Quantities are based on the site visit of 6 Oct 2026 and the survey report
1. Equipment can reach the structure from the street
1. Disposal tonnage is an estimate; actual tonnage is charged at the rates above

	
	
	

	Accepted by (client signature)
	
	Print name and title

	
	
	

	Date
	
	Contractor signature


Prices are valid until the date shown above. Disposal quantities are estimates and may change.
