PROJECT PROPOSAL ESTIMATE

| FROM Business name: Example Digital Studio Address: 2 Example Yard, Sampletown Phone / email: [Phone or email] | ESTIMATE DETAILS Proposal / estimate no.: PP-2026-019 Date: 20 Oct 2026 Valid until: 19 Nov 2026 Prepared by: [Estimator name] |
| --- | --- |

CLIENT

| Client name | Sample Outdoor Gear Ltd | Contact | [Name and email] |
| --- | --- | --- | --- |

PROJECT

| Project | Online store rebuild | Proposed start | 16 Nov 2026 |
| --- | --- | --- | --- |
| Objective | Replace the current store with a faster, mobile-friendly site |  |  |
| Estimated duration | 9 weeks |  |  |

PHASES AND MILESTONES

| Phase / milestone | Days | Day rate | Amount |
| --- | --- | --- | --- |
| 1. Discovery and requirements workshop | 4 | 720.00 | 2,880.00 |
| 2. Design: page layouts and style guide | 8 | 720.00 | 5,760.00 |
| 3. Build: store setup, product import, integrations | 15 | 720.00 | 10,800.00 |
| 4. Testing, training and launch | 5 | 720.00 | 3,600.00 |
| 5. Post-launch support (first 4 weeks) | 2 | 720.00 | 1,440.00 |

| Subtotal | 24,480.00 |
| --- | --- |
| Sales tax, if applicable (0%) | 0.00 |
| Estimated total | 24,480.00 |
| Proposed deposit (25%) | 6,120.00 |

TIMELINE

- Weeks 1-2: discovery; design starts

- Weeks 3-4: design sign-off

- Weeks 5-8: build and testing

- Week 9: training and launch

ASSUMPTIONS

- Client supplies product data and images by the end of week 2

- Two rounds of design revisions are included

- Third-party costs (hosting, apps, payment processing) are the client's own and are not included

PROPOSED PAYMENT SCHEDULE

- Deposit (amount above) on acceptance

- 40% on design sign-off

- 35% on launch

| Accepted for the client (signature) |  | Print name and title |
| --- | --- | --- |
| Date |  |  |

This proposal and estimate are valid until the date shown above. Changes to scope are estimated separately before work starts.