	PROJECT PROPOSAL ESTIMATE



	FROM
Business name: Example Digital Studio
Address: 2 Example Yard, Sampletown
Phone / email: [Phone or email]
	ESTIMATE DETAILS
Proposal / estimate no.: PP-2026-019
Date: 20 Oct 2026
Valid until: 19 Nov 2026
Prepared by: [Estimator name]


CLIENT
	Client name
	Sample Outdoor Gear Ltd
	Contact
	[Name and email]


PROJECT
	Project
	Online store rebuild
	Proposed start
	16 Nov 2026

	Objective
	Replace the current store with a faster, mobile-friendly site

	Estimated duration
	9 weeks


PHASES AND MILESTONES
	Phase / milestone
	Days
	Day rate
	Amount

	1. Discovery and requirements workshop
	4
	720.00
	2,880.00

	2. Design: page layouts and style guide
	8
	720.00
	5,760.00

	3. Build: store setup, product import, integrations
	15
	720.00
	10,800.00

	4. Testing, training and launch
	5
	720.00
	3,600.00

	5. Post-launch support (first 4 weeks)
	2
	720.00
	1,440.00

	
	
	
	

	
	
	
	



	Subtotal
	24,480.00

	Sales tax, if applicable (0%)
	0.00

	Estimated total
	24,480.00

	Proposed deposit (25%)
	6,120.00


TIMELINE
1. Weeks 1-2: discovery; design starts
1. Weeks 3-4: design sign-off
1. Weeks 5-8: build and testing
1. Week 9: training and launch
ASSUMPTIONS
1. Client supplies product data and images by the end of week 2
1. Two rounds of design revisions are included
1. Third-party costs (hosting, apps, payment processing) are the client's own and are not included
PROPOSED PAYMENT SCHEDULE
1. Deposit (amount above) on acceptance
1. 40% on design sign-off
1. 35% on launch

	
	
	

	Accepted for the client (signature)
	
	Print name and title

	
	
	

	Date
	
	


This proposal and estimate are valid until the date shown above. Changes to scope are estimated separately before work starts.
