PROJECT ESTIMATE

| PREPARED BY Business name: Example Digital Studio Address: 24 Example Studio Lane, Sampletown Phone / email: [Phone or email] | ESTIMATE DETAILS Estimate no.: PE-0915 Date: Nov 10, 2026 Valid until: Dec 10, 2026 Prepared by: [Project lead] |
| --- | --- |

CLIENT AND PROJECT

| Client | Example Learning Co. | Proposed start | [Start date] |
| --- | --- | --- | --- |
| Project | Customer portal, first release |  |  |

PHASE 1: DISCOVERY AND DESIGN

| Phase / item | Basis | Qty | Rate | Amount |
| --- | --- | --- | --- | --- |
| Workshops and requirements | Hours | 24 | 110.00 | 2,640.00 |
| UX and visual design | Hours | 40 | 95.00 | 3,800.00 |
| Phase 1 subtotal |  |  |  | 6,440.00 |

PHASE 2: BUILD AND TEST

| Phase / item | Basis | Qty | Rate | Amount |
| --- | --- | --- | --- | --- |
| Development | Hours | 120 | 105.00 | 12,600.00 |
| Testing and fixes | Hours | 30 | 85.00 | 2,550.00 |
| Phase 2 subtotal |  |  |  | 15,150.00 |

FIXED-FEE ITEMS

| Phase / item | Basis | Qty | Rate | Amount |
| --- | --- | --- | --- | --- |
| Launch support, first 2 weeks | Fixed fee | 1 | 1,500.00 | 1,500.00 |
| Staff training session | Fixed fee | 1 | 600.00 | 600.00 |
| Fixed-fee subtotal |  |  |  | 2,100.00 |

| Subtotal | 23,690.00 |
| --- | --- |
| Sales tax, if applicable (0%) | 0.00 |
| Estimated total | 23,690.00 |
| Proposed deposit (20%) | 4,738.00 |

ASSUMPTIONS

- The client provides content and brand assets by [date].

- One round of design feedback per screen is included.

- Hosting and third-party licenses are not included.

| Accepted for the client (signature) |  | Print name and title |
| --- | --- | --- |
| Date |  |  |

Hours are estimates based on the assumptions above; prices are valid until the date shown.