	REMODELING ESTIMATE



	REMODELING CONTRACTOR
Business name: Example Renovation Group
Address: 410 Example Street, Sampletown
Phone / email: [Phone or email]
License no.: [License no., if required where you work]
	ESTIMATE DETAILS
Estimate no.: RM-3104
Date: Nov 10, 2026
Valid until: Jan 8, 2027
Prepared by: [Project manager]


CLIENT AND PROJECT
	Client name
	Taylor Example
	Phone / email
	[Phone or email]

	Project address
	91 Sample Court, Sampletown

	Year built
	1994

	Project
	Kitchen remodel and opening the wall to the family room

	Areas
	Kitchen, about 220 sq ft; family room, about 340 sq ft

	Estimated duration
	10 to 12 weeks after permits are issued


PHASE 1: DEMOLITION AND SITE PROTECTION
	Description
	Qty
	Unit
	Unit price
	Amount

	Floor and dust protection for the work area
	1
	lot
	650.00
	650.00

	Remove kitchen cabinets, counters and appliances
	1
	lot
	1,400.00
	1,400.00

	Remove the wall between the kitchen and family room
	14
	lin ft
	85.00
	1,190.00

	Debris hauling and dumpster
	2
	haul
	575.00
	1,150.00

	
	
	
	
	

	Demolition subtotal
	4,390.00


PHASE 2: FRAMING AND STRUCTURE
	Description
	Qty
	Unit
	Unit price
	Amount

	Engineered beam to replace the removed wall, installed
	1
	each
	3,800.00
	3,800.00

	Structural engineering for the beam
	1
	lot
	950.00
	950.00

	Frame the pantry wall and soffit changes
	1
	lot
	1,250.00
	1,250.00

	
	
	
	
	

	Framing subtotal
	6,000.00


PHASE 3: PLUMBING, ELECTRICAL AND HVAC
	Description
	Qty
	Unit
	Unit price
	Amount

	Plumbing: move the sink to the island, new supply and drain lines
	1
	lot
	3,200.00
	3,200.00

	Electrical: new circuits, receptacles and lighting
	1
	lot
	4,600.00
	4,600.00

	HVAC: extend 2 supply ducts and move the return
	1
	lot
	1,350.00
	1,350.00

	
	
	
	
	

	Mechanical subtotal
	9,150.00


PHASE 4: DRYWALL AND FINISHES
	Description
	Qty
	Unit
	Unit price
	Amount

	Drywall, taped and finished
	820
	sq ft
	3.20
	2,624.00

	Install cabinets (cabinets under allowances)
	22
	lin ft
	95.00
	2,090.00

	Install flooring (flooring under allowances)
	560
	sq ft
	4.50
	2,520.00

	Tile backsplash, installed
	45
	sq ft
	28.00
	1,260.00

	Paint walls, ceilings and trim
	1
	lot
	2,800.00
	2,800.00

	
	
	
	
	

	Finishes subtotal
	11,294.00


ALLOWANCES (OWNER SELECTIONS)
	Description
	Qty
	Unit
	Unit price
	Amount

	Allowance: cabinets
	1
	allowance
	14,000.00
	14,000.00

	Allowance: countertops, fabricated and installed
	1
	allowance
	5,500.00
	5,500.00

	Allowance: flooring material
	560
	sq ft
	6.00
	3,360.00

	Allowance: light fixtures
	1
	allowance
	1,200.00
	1,200.00

	Allowance: sink, faucet and plumbing fixtures
	1
	allowance
	900.00
	900.00

	
	
	
	
	

	Allowances subtotal
	24,960.00



	Subtotal
	55,794.00

	Contingency (10%)
	5,579.40

	Sales tax, if applicable (0%)
	0.00

	Estimated total
	61,373.40


PROPOSED PAYMENT SCHEDULE
1. On signing: a deposit of [amount agreed; check the rules where you work]
1. After demolition and the beam are complete: 25% of the estimated total
1. After the rough plumbing, electrical and HVAC pass inspection: 25%
1. After cabinets and countertops are installed: 25%
1. On completion and final walkthrough: the remainder
ALLOWANCES AND CONTINGENCY
1. Allowances cover owner-selected items; the final cost is adjusted up or down against the amounts shown
1. The contingency covers conditions found once walls and floors are opened. Unused contingency is not charged
EXCLUSIONS
1. Permit fees, passed through at cost
1. Appliances (owner supplied)
1. Testing for or removing hazardous materials
1. Work outside the kitchen and family room

	
	
	

	Accepted by (client signature)
	
	Print name

	
	
	

	Date
	
	


Prices are based on the scope shown above and are valid until the date shown. Changes to the scope are priced by written change order.
