ARCHITECTURAL SERVICES INVOICE

| ARCHITECT Firm name: Example Studio Architects Address: 9 Example Market Street, Suite 300, Sampletown Phone / email: [Phone or email] License no.: [License no., if required where you work] | INVOICE DETAILS Invoice no.: ARC-2611 Invoice date: Nov 30, 2026 Payment terms: Net 30 Due date: Dec 30, 2026 Billing period: Nov 1-30, 2026 Project no.: P-2611 |
| --- | --- |

BILL TO (CLIENT)

| Client | Jordan and Sam Example | Email | [Email] |
| --- | --- | --- | --- |
| Address | 4 Sample Hill Road, Sampletown |  |  |

PROJECT

| Project | New single-family home, about 2,800 sq ft |  |  |
| --- | --- | --- | --- |
| Site | 18 Sample Ridge Road, Sampletown |  |  |
| Agreement | [Owner-architect agreement ref. and date] |  |  |
| Basic services fee | 64,000.00, fixed |  |  |

BASIC SERVICES, FIXED FEE

| Phase | Phase fee | % complete | Amount |
| --- | --- | --- | --- |
| Schematic design (15% of the fee) | 9,600.00 | 100% | 9,600.00 |
| Design development (20%) | 12,800.00 | 100% | 12,800.00 |
| Construction documents (40%) | 25,600.00 | 60% | 15,360.00 |
| Bidding and permitting (5%) | 3,200.00 | 0% | 0.00 |
| Construction administration (20%) | 12,800.00 | 0% | 0.00 |
| Earned to date |  |  | 37,760.00 |

ADDITIONAL SERVICES, HOURLY

| Service | Hours | Rate | Amount |
| --- | --- | --- | --- |
| Redesign of the garage wing, requested by the client | 6 | 150.00 | 900.00 |
| Site visit with the structural engineer | 3 | 150.00 | 450.00 |
| Additional services subtotal |  |  | 1,350.00 |

REIMBURSABLE EXPENSES, AT COST

| Expense | Qty | Unit cost | Amount |
| --- | --- | --- | --- |
| Printing and plotting, drawing sets | 2 | 85.00 | 170.00 |
| Building permit application fee, advanced for the client | 1 | 640.00 | 640.00 |

| Subtotal | 39,110.00 |
| --- | --- |
| Reimbursable expenses, at cost | 810.00 |
| Total | 39,920.00 |
| Less: previous invoices | 22,400.00 |
| Amount due | 17,520.00 |

HOW TO PAY

| Accepted methods | Bank transfer, ACH or check | Account name | [Account name] |
| --- | --- | --- | --- |
| Bank details | [Bank name, account and routing numbers] |  |  |
| Payment reference | Invoice ARC-2611 and project P-2611 |  |  |

FEE NOTES

- Basic services are billed as the percentage of each phase fee complete to date, as set out in the agreement.

- Previous invoices: ARC-2609 (schematic design, 9,600.00) and ARC-2610 (design development, 12,800.00).

- Additional services are billed at 150.00 an hour, as agreed; reimbursable expenses are billed at cost.

Please quote the invoice and project numbers with your payment.