SUBCONTRACTOR INVOICE

| SUBCONTRACTOR Business name: Example Drywall & Ceilings Inc. Address: 220 Example Trade Street, Sampletown Phone / email: [Phone or email] License no.: [License no., if required where you work] | INVOICE DETAILS Invoice no.: SC-0447 Invoice date: Nov 30, 2026 Payment terms: Net 30 Due date: Dec 30, 2026 Billing period: Nov 1 to Nov 30, 2026 Pay application no.: 3 |
| --- | --- |

BILL TO (GENERAL CONTRACTOR)

| Company | Example General Contractors LLC |  |  |
| --- | --- | --- | --- |
| Attention | Project accounting | Email | [Email] |
| Address | 1 Sample Center, Sampletown |  |  |

PROJECT

| Project | Example Public Library renovation |  |  |
| --- | --- | --- | --- |
| Project address | 400 Sample Square, Sampletown |  |  |
| Subcontract no. | SUB-22709 | PO no. | PO-2207-114 |
| Lien waiver | [Lien waiver for this billing, if required] |  |  |

WORK COMPLETED TO DATE

| Item | Details | Qty | Unit | Rate | Amount |
| --- | --- | --- | --- | --- | --- |
| Metal stud framing, interior walls | Levels 1 and 2 | 8,400 | sq ft | 3.10 | 26,040.00 |
| Drywall hang and finish, level 4 finish | Levels 1 and 2 | 12,600 | sq ft | 2.45 | 30,870.00 |
| Acoustical ceiling grid and tile | Level 1 | 3,200 | sq ft | 4.20 | 13,440.00 |
| Work to date subtotal |  |  |  |  | 70,350.00 |

APPROVED CHANGE ORDERS

| Item | Details | Qty | Unit | Rate | Amount |
| --- | --- | --- | --- | --- | --- |
| CO-04: Add soffits at the level 1 corridor | Approved Nov 6, 2026 | 1 | change | 2,860.00 | 2,860.00 |
| Change orders subtotal |  |  |  |  | 2,860.00 |

| Subtotal | 73,210.00 |
| --- | --- |
| Retainage withheld (5%) | 3,660.50 |
| Total less retainage | 69,549.50 |
| Less: previous billings | 41,800.00 |
| Amount due | 27,749.50 |

HOW TO PAY

| Accepted methods | Bank transfer, ACH or check | Account name | [Account name] |
| --- | --- | --- | --- |
| Bank details | [Bank name, account and routing numbers] |  |  |
| Payment reference | Invoice SC-0447 and subcontract SUB-22709 |  |  |

BILLING NOTES

- Quantities are installed to date, measured with the general contractor's superintendent on Nov 28, 2026.

- Sample terms: retainage of 5% is withheld as set out in the subcontract.

- Previous billings are the amounts invoiced on pay applications 1 and 2, less retainage.

Please quote the subcontract and pay application numbers with your payment.